# 📘 Unified Developmental Backbone (UDB) – Technical Product Requirements Document (TPRD)

## 1. Executive Technical Summary

The **Unified Developmental Backbone (UDB)** is a cross-platform, AI-native ecosystem that unifies habit formation, academic mastery, biometric health, social-emotional development, entrepreneurial agency, and future-self simulation into a single, versioned data model: the **Unified User Profile (UUP)**. This TPRD provides deterministic technical specifications, architecture blueprints, phased release plans, and AI/human team handoff protocols required for production development.

**Core Technical Objectives:**

- Eliminate EdTech data silos via a real-time, event-driven UUP sync engine.

- Implement bank-grade compliance (COPPA/GDPR-K) with immutable WORM audit logging.

- Deploy AI-native tutoring, vision verification, and agentic orchestration with strict guardrails.

- Enable offline-first capabilities, cross-device state sync, and WebXR social environments.

- Deliver a phased, CI/CD-automated rollout with explicit QA gates and production hardening.

---

## 2. System Architecture & Technology Stack

| **Layer** | **Technology & Pattern** | **Responsibility** |

|-----------|--------------------------|-------------------|

| **Frontend** | Next.js 14+ (App Router), React Native (Expo), Three.js/A-Frame (WebXR), Electron (Desktop Agent) | UI rendering, offline cache, real-time sync, accessibility compliance |

| **API Gateway** | GraphQL Federation (Apollo/NestJS), REST fallback for webhooks | Request routing, schema validation, rate limiting, auth middleware |

| **Backend Services** | NestJS (TypeScript), Python/FastAPI (AI/ML), gRPC (inter-service), Redis Pub/Sub | Business logic, UUP sync, conflict resolution, event broadcasting |

| **Data Layer** | PostgreSQL (Prisma/TypeORM), TimescaleDB (biometrics), Pinecone (vectors), S3 Object Lock (WORM), Redis (cache/queues) | Relational storage, time-series telemetry, semantic search, immutable logs |

| **AI/ML Engine** | LangGraph, OpenRouter/GPT-4o, Quantized Mistral/LLaMA (edge SLM), TensorFlow.js/ONNX, Monte Carlo sim | Socratic tutoring, vision verification, planning, predictive simulation |

| **Blockchain & Finance** | Polygon PoS, Hardhat/Foundry, Ethers.js, Stripe Connect, BullMQ | SBT minting, escrow payouts, dispute handling, idempotent transactions |

| **Infrastructure** | AWS (ECS/Fargate, RDS Proxy, ElastiCache, S3, Lambda, KMS), Terraform, GitHub Actions, CloudWatch/Prometheus | IaC provisioning, auto-scaling, CI/CD, observability, secret rotation |

**Architecture Pattern:** Event-Driven Microservices with CQRS-lite for UUP reads/writes. All mutations emit domain events → Redis Pub/Sub → downstream services react → audit log appended.

---

## 3. Core Data Model & Unified User Profile (UUP)

### 3.1 UUP JSONB Schema (Single Source of Truth)

```json

{

"version": "v4.0",

"userId": "uuid-v4",

"demographics": { "age": 14, "timezone": "America/New_York", "grade": 9 },

"accessibility": { "dyslexiaMode": true, "ttsEnabled": false, "highContrast": true, "lastSync": "ISO8601" },

"academic": { "math_rit": 215, "reading_rit": 220, "lms_sync_status": "active", "workload_forecast": 0.72 },

"biometric": { "avg_sleep_hours": 7.8, "stress_index": 0.22, "chronotype": "morning_logic", "last_sync": "ISO8601" },

"gamification": { "doter_level": 14, "coin_balance": 1250, "xp": 45000, "active_streaks": 3 },

"entrepreneurship": { "active_projects": 1, "total_revenue_usd": 120.00, "reputation_score": 0.85 },

"future_ready": { "biometric_eeg_data": null, "blockchain_wallet": "0x...", "ai_proxy_access": false },

"metadata": { "last_updated": "ISO8601", "conflict_resolution_priority": "PARENT > AI > SYSTEM" }

}

```

### 3.2 Relational & Time-Series Tables

| **Table** | **Purpose** | **Key Columns** | **Index Strategy** |

|-----------|-------------|-----------------|-------------------|

| `users_master` | Auth & role hierarchy | `id`, `role`, `uup_data (JSONB)`, `created_at` | PK on `id`, GIN on `uup_data` |

| `activities` | Quest/task definitions | `id`, `user_id`, `type`, `status`, `weight` | Composite `(user_id, type)` |

| `goals` | Developmental milestones | `id`, `title`, `target_weight`, `current_progress` | FK to `user_id` |

| `transactions` | Points/escrow ledger | `id`, `user_id`, `amount`, `type`, `status`, `hash` | Partition by month, unique `hash` |

| `audit_logs` | Immutable WORM trail | `id`, `actor`, `action`, `payload_hash`, `timestamp` | Append-only, blockchain anchor optional |

| `biometric_logs` | Wearable/Health data | `time`, `user_id`, `hrv`, `sleep_hours`, `stress_level` | Timescale hypertable on `time` |

| `sbts` | Blockchain credentials | `tx_hash`, `user_id`, `skill_tag`, `metadata_uri`, `minted_at` | Unique `tx_hash` |

**Sync Logic:** `uup-sync-service` performs deep merge with versioned schema validation. Conflicts resolved via `Parent > AI > System` priority. All writes idempotent, retried via DLQ.

---

## 4. Microservices & Component Specifications

| **Service** | **Tech Stack** | **Core Responsibility** | **Key Endpoints/Events** | **Dependencies** |

|-------------|----------------|-------------------------|--------------------------|------------------|

| `auth-gateway` | NestJS, Auth0 OIDC | MFA, COPPA VPC, JWT issuance, family hierarchy | `POST /auth/vpc`, `POST /auth/refresh`, `WS /auth/session` | KMS, Redis, PostgreSQL |

| `uup-sync-service` | NestJS, gRPC, Redis Pub/Sub | Profile normalization, cross-pillar triggers, conflict resolution | `GRPC SyncUUP`, Event: `uup.updated` | All pillars, audit service |

| `doter-vision-service` | Python/TF.js, ONNX, S3 | Before/after frame comparison, similarity scoring | `POST /verify/proof`, Event: `vision.score` | S3, UUP sync |

| `ai-tutor-service` | LangGraph, Pinecone, GPT-4o, Mistral (edge) | Socratic scaffolding, intent classification, frustration detection | `WS /tutor/session`, `POST /tutor/ingest` | LMS sync, vector DB |

| `planner-scheduler` | Python, rrule, FastAPI | Weekly wizard, chronotype sync, conflict resolution (UC-022) | `POST /planner/draft`, `POST /conflicts/resolve` | Calendar APIs, biometric DB |

| `escrow-finance` | NestJS, Stripe SDK, BullMQ | Parent-approved payouts, dispute handling, ledger sync | `POST /escrow/release`, Webhook: `payment_intent.*` | Stripe Connect, audit |

| `blockchain-sbt` | Hardhat, Ethers.js, Polygon RPC | Non-transferable token minting, metadata IPFS | `POST /sbt/mint`, Event: `sbt.minted` | Pinata/Arweave, UUP |

| `omni-agent` | Electron, Accessibility APIs, C++/Rust low-level | Desktop/mobile focus tracking, safety score calculation | `HTTPS /heartbeat`, `WS /agent/stream` | UUP sync, moderation AI |

| `future-self-sim` | Python, Monte Carlo, Three.js renderer | Predictive narrative, avatar evolution, slider interactivity | `POST /sim/predict`, `WS /sim/stream` | GPT-4o, UUP |

---

## 5. AI/ML Integration & Agentic Orchestration (Google Antigravity Scope)

### 5.1 Socratic Tutor Engine

- **Architecture:** LangGraph state machine with 4 nodes: `IntentClassifier → ContextRetriever → ScaffoldGenerator → FrustrationEvaluator`

- **Prompt Chain v1.0:** Strict refusal of direct answers, single-bridge-question output, emotional encouragement injection on sentiment drop.

- **Offline Fallback:** Quantized SLM (Mistral-7B-Q4) + SQLite vector cache. Sync queue on reconnect with conflict resolution.

- **Guardrails:** Assignment ID detection, toxicity filter, max 3 scaffolding turns before human escalation.

### 5.2 Vision Verification (Proof-of-Work)

- **Model:** Siamese CNN comparing `before`/`after` frames. Outputs `Completion Similarity Score (0.0–1.0)`

- **Thresholds:** `≥0.85` Auto-approve | `0.60–0.84` Parent queue | `<0.60` Reject + constructive feedback

- **Optimization:** ONNX Runtime for edge inference, frame extraction capped at 5s, S3 presigned upload with AES-256-GCM.

### 5.3 AI Life Coach & Proactive Nudges

- **Triggers:** Cron daily gap scan, biometric stress threshold, focus drop >30min

- **Intervention Logic:** Rate-limited (max 3/day), dismissible, NVC template routing, parent notification parallel stream

- **Metrics:** `nudge_accepted_rate`, `frustration_reduction_delta`, `engagement_retention`

### 5.4 Future Self Simulator & Monte Carlo

- **Inputs:** `academic_rit`, `sleep_avg`, `streak_consistency`, `venture_revenue`

- **Simulation:** 10,000 path iterations → percentile outcome bands → GPT-4o narrative generation

- **Rendering:** Three.js WebGL avatar morphing (posture, attire, environment) based on score deltas

- **Disclaimer Injection:** Mandatory UI banner + narrative footer: "Probabilistic projection based on current patterns."

### 5.5 Agentic AI Proxy (2028–2030 Horizon)

- **Integration:** Replit Agent APIs, task delegation via `ASA-Orchestrator`

- **Human-in-Loop:** Child reviews AI-generated code/design → approves/edits → system tracks `ai_collaboration_score`

- **Compliance:** All AI actions logged to WORM audit, explicit parental consent for autonomous execution

---

## 6. Phased Development Roadmap & Release Plan

| **Phase** | **Timeline** | **Release Tag** | **Core Features** | **Technical Deliverables** | **QA Gates** |

|-----------|--------------|-----------------|-------------------|----------------------------|--------------|

| **Phase 0: Foundation & Infra** | Weeks 1–4 | `v0.1-alpha` | Monorepo init, Auth0 MFA, UUP JSONB schema, Immutable Audit Log, CI/CD pipeline | Terraform IaC, pnpm workspace, NestJS boilerplate, Jest/PyTest setup, GitHub Actions CI | Auth latency <500ms P95, 100% unit coverage on core schema, WORM append verified |

| **Phase 1: Habit & Gamification + Planner Core** | Weeks 5–12 | `v1.0-beta` | Doter state machine, Vision PoW, Points ledger, Streak freeze, Weekly planning wizard, Conflict resolution | `doter-vision-service` v1, `planner-scheduler` v1, Redis pub/sub sync, React Native habit UI | Vision accuracy ≥95% on test set, conflict modal <200ms response, streak freeze idempotent |

| **Phase 2: Academic & AI Tutoring + Biometric Sync** | Weeks 13–20 | `v1.5-rc` | LMS deep sync, Socratic tutor (cloud+offline), ADHD micro-quests, Workload prediction, Biometric chronotype sync | LangGraph tutor pipeline, Pinecone RAG, TimescaleDB hypertables, Electron MDM telemetry | Tutor refusal rate 100% for direct answers, offline sync <2s, biometric threshold accuracy ≥90% |

| **Phase 3: Social, WebXR & Blockchain** | Weeks 21–28 | `v2.0-release` | Joon World WebXR pods, SBT minting, Co-op quests, Community challenges, Parent-child messaging | A-Frame spatial engine, Hardhat SBT contracts, Socket.io networking, IPFS metadata upload | SBT mint success ≥99.9%, WebXR <60fps drop, pod latency <150ms |

| **Phase 4: Agency, Finance & Omni-Monitoring** | Weeks 29–36 | `v2.5-release` | Stripe escrow, Kid-Preneur wizard, Skill marketplace, Desktop/mobile agents, Safety score, Data export | Stripe Connect integration, BullMQ payout queue, Electron agent <1% CPU, W3C VC serializer | Escrow payout idempotent, safety score false positive <2%, GDPR export link expires 7d |

| **Phase 5: Future Self, Agentic AI & Scale** | Weeks 37–44 | `v3.0-production` | Monte Carlo simulator, AI proxy manager, mEQ affective computing, Load balancing, Compliance audit | Three.js renderer, Replit Agent proxy, k6 load testing, SOC2/GDPR-K sign-off | P95 API <500ms, 1M concurrent user support validated, pen test clean, COPPA VPC 100% compliant |

---

## 7. Detailed Action Plan & Sprint Breakdown

| **Sprint** | **Focus Area** | **Engineering Tasks** | **AI/ML Tasks** | **Deliverables** |

|------------|----------------|-----------------------|-----------------|------------------|

| **S0** (Wk 1) | Infra & Auth | Terraform AWS stack, pnpm monorepo, Auth0 OIDC, JWT middleware, ESLint/Prettier | — | `v0.1-alpha` repo, CI/CD pipeline, env templates |

| **S1** (Wk 2–3) | UUP & Audit | JSONB schema, Prisma migrations, WORM audit service, conflict resolution priority logic | — | UUP sync v0.5, audit log v1.0, unit tests ≥90% |

| **S2** (Wk 4) | Gamification Core | Doter state machine, points ledger table, streak freeze logic, Redis pub/sub | — | Habit UI shell, ledger pagination, freeze cron |

| **S3** (Wk 5–6) | Vision PoW | TF.js/ONNX pipeline, S3 presigned upload, similarity scoring, parent review queue | Fine-tune Siamese model on routine datasets | Vision service v1.0, accuracy ≥95% on staging |

| **S4** (Wk 7–8) | Planner Engine | rrule calendar sync, conflict detection modal, weekly wizard UI, chronotype baseline | AI draft generation prompt, explanation tooltip logic | Planner v1.0, conflict engine <200ms |

| **S5** (Wk 9–10) | LMS & Tutor Setup | Canvas/Google OAuth, assignment parser, Pinecone namespace setup, LangGraph init | Socratic prompt chain v1.0, intent classifier, refusal guardrails | LMS sync v1.0, tutor scaffold test harness |

| **S6** (Wk 11–12) | Offline SLM & Biometrics | Mistral-7B packaging, SQLite vector cache, HealthKit/Fit API, TimescaleDB hypertables | Stress-to-focus ratio algo, chronotype clustering | Offline tutor v0.5, biometric feed stable |

| **S7** (Wk 13–14) | WebXR & Social | A-Frame study pods, Socket.io networking, achievement gallery, messaging filter | 3D asset optimization, voice/text moderation pipeline | Joon World alpha, pod sync <150ms |

| **S8** (Wk 15–16) | SBT & Blockchain | Hardhat contracts, Polygon RPC, IPFS upload, mint queue, non-transferable logic | Metadata schema validation, on-chain hash verification | SBT mint v1.0, wallet connect flow |

| **S9** (Wk 17–18) | Escrow & Finance | Stripe Connect setup, payout webhooks, dispute modal, parent approval gate | Fraud scoring heuristic, payout retry logic | Escrow v1.0, idempotent transfers |

| **S10** (Wk 19–20) | Omni-Agent & Safety | Electron agent, accessibility API, URL categorization, safety score algo | Sentiment analysis pipeline, bullying/grooming detection | Safety dashboard, agent <1% CPU |

| **S11** (Wk 21–22) | Future Self Sim | Monte Carlo engine, GPT-4o narrative gen, Three.js avatar renderer, slider UI | Probability distribution tuning, disclaimer injection | Sim v1.0, narrative latency <3s |

| **S12** (Wk 23–24) | QA & Hardening | k6 load tests, chaos engineering, pen testing, GDPR export validation, COPPA audit | AI guardrail stress tests, offline sync conflict resolution | `v3.0-production` readiness, SLA validation |

---

## 8. Security, Compliance & DevOps Pipeline

### 8.1 Security Architecture

- **Encryption:** AES-256-GCM at rest (application layer), TLS 1.3 in transit, KMS-managed keys

- **Auth:** OIDC + MFA, JWT short-lived (2h), refresh via secure HTTP-only cookies

- **Data Minimization:** Raw biometrics processed locally; only aggregates synced to cloud

- **WORM Audit:** S3 Object Lock + optional Polygon anchor. 7-year retention. Zero delete/modify.

### 8.2 Compliance Framework

- **COPPA/GDPR-K:** Age-gating, Verified Parental Consent (VPC) via credit card/ID, Right to be Forgotten (full wipe + backup cascade)

- **WCAG 2.2 AA:** Dyslexia mode, TTS, high contrast, keyboard nav, screen reader support

- **B2B DPA:** School/institutional data processing agreements, anonymized aggregate queries only

- **Audit Trail:** All AI decisions logged with rationale, parent override tracking, immutable ledger

### 8.3 DevOps & CI/CD

```yaml

# GitHub Actions Pipeline (Conceptual)

name: UDB CI/CD

on:

push: { branches: [main, release/*] }

jobs:

test:

runs-on: ubuntu-latest

steps:

- uses: actions/checkout@v4

- run: pnpm install && pnpm test

- run: pnpm lint && pnpm typecheck

build:

needs: test

runs-on: ubuntu-latest

steps:

- run: docker build -t udb/${{ matrix.service }} .

- run: docker push registry.aws/udb/${{ matrix.service }}

deploy:

needs: build

runs-on: ubuntu-latest

steps:

- run: terraform init && terraform plan -out=tfplan

- run: terraform apply tfplan  # Blue/Green + Canary

monitor:

runs-on: ubuntu-latest

steps:

- run: datadog-synthetics validate-endpoints

- run: k6 load-test --thresholds 'http_req_duration{p:95}<500'

```

- **Infra:** Terraform modules (`network`, `compute`, `database`, `ai-services`, `monitoring`)

- **Observability:** CloudWatch logs, Prometheus metrics, Grafana dashboards, Sentry error tracking

- **Backup:** Automated RDS snapshots, TimescaleDB continuous archiving, S3 versioning

---

## 9. Testing Strategy & QA Gates

| **Test Type** | **Tools** | **Scope** | **Pass Criteria** |

|---------------|-----------|-----------|-------------------|

| Unit | Jest, PyTest | Service logic, schema validation, AI prompt parsing | ≥90% coverage, zero critical failures |

| Integration | Pact, WireMock, Supertest | API contracts, webhook handling, Redis pub/sub | 100% contract match, <5% timeout |

| E2E | Cypress, Detox, Playwright | User flows, offline sync, cross-device state | All critical paths green, <1% flaky |

| AI Guardrails | Custom harness, LangSmith, Promptfoo | Refusal accuracy, toxicity, scaffolding depth | Refusal ≥99%, toxicity <0.1%, scaffolding success ≥85% |

| Load/Chaos | k6, Gremlin, Locust | 100k→1M concurrent, node failure, network partition | P95 <500ms, 99.9% uptime, graceful degradation |

| Compliance | Pen testing, OWASP ZAP, GDPR scripts | VPC flow, audit immutability, data wipe, accessibility | Zero high/critical findings, WCAG AA certified |

**Release Gate:** All tests pass + security sign-off + compliance audit + SLA validation = **PRODUCTION DEPLOY**

---

## 10. Handoff Protocol & Engineering Next Steps

### 10.1 Team Responsibility Matrix

| **Domain** | **OpenCode** | **Google Antigravity** |

|------------|--------------|------------------------|

| Backend & Microservices | ✅ Lead (NestJS, gRPC, Stripe, Blockchain) | 🔄 Support (FastAPI wrappers, data pipelines) |

| AI/ML & Agentic Systems | 🔄 Integration & Prompt Engineering | ✅ Lead (LangGraph, Vision, SLM, Monte Carlo, mEQ) |

| Frontend & WebXR | ✅ Lead (Next.js, React Native, A-Frame, Electron) | 🔄 AI UX overlays, real-time sync hooks |

| DevOps & Security | ✅ Lead (Terraform, CI/CD, KMS, Audit) | 🔄 AI infra scaling, GPU orchestration |

| QA & Compliance | ✅ Lead (E2E, Load, Pen, WCAG) | ✅ AI guardrail testing, bias auditing |

### 10.2 Immediate Action Plan (Day 0 Checklist)

1. Provision AWS environment via Terraform `udb-foundation` module

2. Initialize `pnpm` monorepo with strict TypeScript config, ESLint, Prettier

3. Deploy Auth0 tenant with COPPA VPC flow & MFA enforcement

4. Spin up PostgreSQL + TimescaleDB + Pinecone + Redis clusters

5. Configure GitHub Actions CI/CD with branch protection, required reviews, secret rotation

6. Load test datasets: routine videos, LMS assignments, biometric streams

7. Establish daily standup + weekly sprint review + bi-weekly compliance checkpoint

8. Distribute Replit AI / Ghostwriter prompt templates for boilerplate generation

### 10.3 Communication & Escalation

- **Slack Channels:** `#udb-engineering`, `#udb-ai-ml`, `#udb-devops`, `#udb-compliance`

- **Cadence:** Daily async updates (Loom), Bi-weekly sprint planning, Monthly architecture review

- **Escalation:** Critical bug → P0 war room → 2h SLA | Compliance breach → Legal + Security → Immediate rollback

---

## ✅ Final Sign-Off & Next Steps

This TPRD is engineered for **direct execution by OpenCode and Google Antigravity teams**, with explicit technical specifications, phased releases, AI/human responsibility split, and production-grade QA gates. All components align with the 100-page Master Blueprint, Market Research, Qwen/Deepseek use case catalogs, and 2026–2030 innovation annex.

**Next Steps:**

1. OpenCode & Google Antigravity leads review and approve this TPRD

2. Kick off **Sprint 0** with repository initialization and infra provisioning

3. Begin parallel development of `uup-sync-service`, `auth-gateway`, and `ai-tutor-service`

4. Schedule **Compliance Gate Review** at Week 4 (COPPA/GDPR-K validation)

5. Proceed to **Phase 1 Beta** at Week 12 with habit, vision, and planner integration

# 📘 Unified Developmental Backbone (UDB) – Production-Ready Technical Specification

**Version:** 1.0 (Engineering Handoff) | **Date:** May 2026

**Audience:** AI Developers, Engineering Leads, QA, DevOps

**Status:** Approved for Immediate Implementation

---

## 1. Product Overview & Vision

**Core Purpose & Business Objectives:**

The UDB is a unified, AI-native developmental platform for ages 6–23 that consolidates academic tracking, biometric health, habit formation, social-emotional growth, and entrepreneurial agency into a single continuous data model: the Unified User Profile (UUP). Business objectives include reducing EdTech fragmentation, achieving 85% 12-month user retention via cross-pillar correlation, and generating $4.2M ARR by Year 2 through tiered SaaS + transactional escrow revenue.

**Target Users & Personas:**

- `Parent (Guardian)`: Co-planner, financial approver, safety monitor. Primary buyer.

- `Child (6–12)`: Habit builder, Doter caretaker, gamified learner.

- `Teen (13–17)`: Academic learner, peer collaborator, beginner freelancer.

- `Young Adult (18–23)`: Full agency user, entrepreneur, mentor.

- `Teacher/School Admin`: Aggregated cohort analyst, curriculum assigner.

- `Platform Admin`: Infrastructure operator, compliance officer.

**Key Success Metrics:**

- UUP sync latency ≤ 500ms (P95)

- Vision PoW auto-approval accuracy ≥ 95% (test set)

- AI Tutor refusal rate for direct answers = 100% (enforced by prompt chain + guardrails)

- Escrow payout idempotency failure rate = 0%

- COPPA/GDPR-K VPC compliance audit pass rate = 100%

- Daily Active Users (DAU) → Monthly Active Users (MAU) ratio ≥ 45%

---

## 2. Complete Feature Breakdown

| Feature ID | Name | Description | Priority | Dependencies |

|------------|------|-------------|----------|--------------|

| F-01 | UUP JSONB Engine | Centralized profile merging academic, biometric, gamification, entrepreneurship data | Must | F-02, F-04 |

| F-02 | Immutable Audit Log | WORM-compliant ledger for all mutations (UC-006) | Must | F-01 |

| F-03 | Doter State Machine | Biometric avatar evolving via routine completion & health metrics | Must | F-01, F-06 |

| F-04 | Auth0 OIDC + COPPA VPC | Multi-factor auth, age-gating, verified parental consent for <13 | Must | F-02 |

| F-05 | AI Vision Proof-of-Work | Siamese CNN scoring routine completion (UC-019/059) | Must | F-03, F-09 |

| F-06 | Points Transaction Ledger | Paginated, immutable bank-statement ledger (UC-038) | Must | F-02, F-03 |

| F-07 | Weekly Planning Assistant | AI-guided Sunday ritual scheduling with skill gap cross-reference (UC-044) | Must | F-01, F-08 |

| F-08 | Conflict Resolution Engine | Chronotype-aware overlap detection & modal reschedule (UC-022) | Must | F-07, F-10 |

| F-09 | Socratic AI Tutor | LangGraph prompt chain for hint-only academic scaffolding (UC-065) | Must | F-01, F-11 |

| F-10 | LMS Deep Sync | Canvas/Google Classroom/Moodle OAuth2 + workload forecasting | Should | F-08, F-09 |

| F-11 | Joon World WebXR | Spatial study pods, achievement gallery (A-Frame + Socket.io) | Should | F-06, F-12 |

| F-12 | SBT Minting (Polygon) | Non-transferable credential on-chain upon goal completion (UC-037) | Should | F-06, F-13 |

| F-13 | Stripe Connect Escrow | Parent-approved fund release for freelance ventures (UC-095) | Must | F-14, F-06 |

| F-14 | Kid-Preneur Wizard | AI business plan generator + LLC draft templates | Should | F-13 |

| F-15 | Omni-Channel Agent | Electron desktop/mobile focus tracking & safety scoring | Should | F-01, F-02 |

| F-16 | Future Self Simulator | Monte Carlo prediction + Three.js avatar evolution (UC-112) | Nice-to-have | F-01, F-09 |

| F-17 | Institutional Console | Teacher dashboard with anonymized aggregates & quest assignment (UC-117) | Nice-to-have | F-10, F-01 |

---

## 3. User Stories & Use Cases

| ID | User Story | Acceptance Criteria |

|----|------------|---------------------|

| US-01 | As a parent, I want to securely create a family account and add my children with age-appropriate controls so that we can start using the platform safely. | - Email verified within 60s<br>- COPPA VPC passes before child profile creation<br>- JWT issued with 2h expiry<br>- `users_master` record contains `role=PARENT` |

| US-02 | As a child (6–12), I want my routine completion automatically verified via photo/video so that I earn points instantly. | - Vision service returns `aiConfidence` ≤ 3s<br>- ≥0.85 → auto-approve, <0.85 → parent queue<br>- Doter state updates within 1s<br>- Audit log (UC-006) records event |

| US-03 | As a teen, I want the AI tutor to guide me without giving direct answers. | - Prompt chain v1.0 enforces single-bridge-question output<br>- Assignment ID detection blocks direct answers<br>- Frustration sentiment >0.7 triggers empathy injection<br>- Session logs to `mentoring_context` |

| US-04 | As a parent, I want the weekly planner to auto-schedule activities based on skill gaps and family calendar. | - Fetches UC-036 gaps + Google/iCal<br>- Max 2 cognitive blocks/day for <12<br>- Explains each slot via tooltip<br>- Conflict engine runs pre-commit |

| US-05 | As a young adult, I want freelance earnings held in escrow until parent approval. | - Stripe webhook `payment_intent.succeeded` triggers hold<br>- Parent UI shows proof + release button<br>- Payout idempotent via BullMQ retry<br>- Ledger + SBT updated post-release |

| US-06 | As a teacher, I want to assign curriculum-aligned quests without seeing individual student data. | - Clever/ClassLink OAuth scopes limited to aggregates<br>- Dashboard shows anonymized progress scatter<br>- Assignment respects parent opt-in<br>- Bulk send uses GraphQL mutation with batch size ≤50 |

---

## 4. System Architecture & Components

**Microservice Map:**

- `auth-gateway` (NestJS): OIDC, MFA, COPPA VPC, JWT issuance

- `uup-sync-service` (NestJS/gRPC): JSONB merge, cross-pillar triggers, Redis Pub/Sub broadcast

- `doter-vision-service` (Python/TF.js): Frame extraction, Siamese similarity scoring, confidence thresholding

- `ai-tutor-service` (Python/LangGraph): Intent classification, Pinecone RAG, prompt chain v1.0, offline SLM fallback

- `planner-scheduler` (FastAPI/rrule): Chronotype sync, conflict detection, weekly draft generation

- `escrow-finance` (NestJS/Stripe SDK): Webhook handling, parent approval gate, payout queue

- `blockchain-sbt` (Node.js/Hardhat): Non-transferable mint, IPFS metadata, Polygon RPC

- `omni-agent` (Electron/Node): Accessibility API monitoring, URL categorization, heartbeat batching

- `future-self-sim` (Python/Monte Carlo): Probability modeling, GPT-4o narrative gen, Three.js renderer

**Data Flow ("Backbone Loop"):**

1. `Ingest`: Agents/LMS/Wearables push payloads → API Gateway

2. `Normalize`: `uup-sync-service` validates against JSONB schema → merges with `Parent > AI > System` priority

3. `Analyze`: AI services poll Redis `uup_updated` channel → compute triggers (e.g., sleep<6h → `SLUGGISH_STATE`)

4. `Act`: Triggered services push quests/notifications/UI updates → broadcast to clients via WebSockets

5. `Audit`: All mutations append to WORM ledger (UC-006) with SHA-256 payload hash

**External Integrations:**

- `Auth0`: OIDC endpoints, MFA, VPC verification

- `Canvas/Google Classroom`: OAuth2, REST assignment sync (2h polling + webhooks)

- `Apple HealthKit/Google Fit`: Local processing → aggregate sync (sleep, HRV, steps)

- `Stripe Connect`: Escrow, payouts, dispute webhooks

- `Polygon RPC`: Alchemy/QuickNode for SBT minting/verification

- `Pinecone`: Vector namespace `user_{id}` for textbook/chat embeddings

---

## 5. Database Design

**PostgreSQL (`users_master`)**

| Field | Type | Constraint | Notes |

|-------|------|------------|-------|

| `id` | UUID | PK, DEFAULT gen_random_uuid() | System-generated |

| `role` | ENUM('PARENT','CHILD','ADMIN') | NOT NULL | Determines ABAC policies |

| `uup_data` | JSONB | NOT NULL, CHECK valid_jsonb(uup_data) | Versioned schema v4.0 |

| `created_at` | TIMESTAMPTZ | DEFAULT NOW() | Indexed for range queries |

| `updated_at` | TIMESTAMPTZ | DEFAULT NOW() | Auto-updated via trigger |

**TimescaleDB (`biometric_logs`)**

| Field | Type | Constraint | Notes |

|-------|------|------------|-------|

| `time` | TIMESTAMPTZ | NOT NULL, PK part 1 | Hypertable partitioned monthly |

| `user_id` | UUID | FK → users_master.id, NOT NULL, PK part 2 | Indexed B-tree |

| `hrv` | FLOAT | CHECK hrv BETWEEN 0 AND 1 | Normalized 0–1 scale |

| `sleep_hours` | FLOAT | CHECK sleep_hours BETWEEN 0 AND 14 | Decimal precision 2 |

| `stress_index` | FLOAT | CHECK stress_index BETWEEN 0 AND 1 | Derived from HR + variability |

**Relational (`transactions` / Points Ledger)**

| Field | Type | Constraint | Notes |

|-------|------|------------|-------|

| `id` | BIGSERIAL | PK | Immutable |

| `user_id` | UUID | FK → users_master.id | Indexed |

| `amount` | INT | NOT NULL, CHECK amount != 0 | Positive = earned, negative = spent |

| `type` | ENUM('QUEST_REWARD','SPENT','PURCHASED_FREEZE','ESCROW') | NOT NULL | |

| `status` | ENUM('COMPLETED','PENDING','REVERSED') | DEFAULT 'COMPLETED' | Reversing entries only |

| `hash` | VARCHAR(64) | UNIQUE, SHA-256 of payload | Prevents duplication |

| `created_at` | TIMESTAMPTZ | DEFAULT NOW() | |

**Pinecone Vector DB**

- Namespace: `user_{userId}`

- Dimensions: 1536 (OpenAI `text-embedding-3-small`)

- Metadata: `{ "questId", "subject", "difficulty", "timestamp" }`

- Index: `cosine` for similarity retrieval in tutor & planner

---

## 6. Workflows & Business Logic

### 6.1 UUP Sync Workflow

1. Receive payload `{source, userId, data}`

2. Fetch current `uup_data` from `users_master`

3. Validate against JSON Schema v4.0 (Zod)

4. Apply merge: `updated = deepMerge(current, { [source]: data })`

5. Resolve conflicts: `Parent > AI > System` priority overwrites

6. If `source == 'biometric' && sleep_hours < 6`: call `gamificationService.applyDebuff(userId, 'SLUGGISH')`

7. Persist to DB, publish to `redis:uup_updates`

8. Append to WORM audit log (UC-006)

### 6.2 Vision Proof-of-Work Decision Tree

```

IF network_fail → cache locally, retry 3x (exponential backoff)

IF media_type != video/image → reject (code: INVALID_FORMAT)

EXTRACT frames (0s, 2.5s, 5s)

RUN Siamese CNN → score ∈ [0.0, 1.0]

IF score ≥ 0.85 → AUTO_APPROVE → award points → broadcast

IF 0.60 ≤ score < 0.85 → ROUTE TO PARENT_QUEUE → status=PENDING

IF score < 0.60 → REJECT → generate AI feedback → retry after 24h

```

### 6.3 Socratic Tutor State Machine

`IDLE` → `INTENT_ANALYSIS` → `CONTEXT_RETRIEVAL` → `SCAFFOLD_GENERATION` → `RESPONSE_EVALUATION` → `IDLE`

- Transition guards:

- `answer_request_detected` → block → inject refusal + hint

- `frustration_score > 0.7` → inject empathy node

- `max_turns_reached (3)` → suggest human mentor escalation

### 6.4 Validation Rules

- Password: ≥12 chars, 1 upper, 1 lower, 1 number, 1 symbol, Argon2id hash

- Quest proof: ≤10MB, MP4/JPG/PNG, EXIF stripped, AES-256-GCM at rest

- Escrow: Max $200 (<16), $500 (16–18), requires Stripe KYC

- Planner: Max 3h screen/day (<12), mandatory 30min physical block

---

## 7. UI/UX Specifications

| Screen | Content & Components | Navigation | Form/Field Specs |

|--------|---------------------|------------|------------------|

| `Auth/VPC` | Email input, password input, COPPA consent checkbox, ID upload (if <13), MFA prompt | → Dashboard (parent) / Doter Home (child) | Email: regex `^[^\s@]+@[^\s@]+\.[^\s@]+$`<br>Password: strength meter<br>Consent: mandatory toggle |

| `Doter Home` | 3D avatar canvas, current quest card, streak counter, points balance, quick-submit button | → Evidence Gallery, Planner, Settings | Proof upload: drag-drop, max 5s video, live compression |

| `Weekly Planner` | 7-day grid, AI draft list, skill gap badges, conflict modal, drag-drop reorder, "Finalize Week" button | → Daily View, Calendar Sync | Slot duration: min 15m, max 120m<br>Tooltip: generated explanation string |

| `Tutor Chat` | Message bubble list, input field with attachment, hint toggle, frustration indicator, "End Session" | → Evidence Gallery, Dashboard | Input: markdown, max 500 chars<br>Guardrail banner: "AI will guide, not answer" |

| `Points Ledger` | Paginated table, filter dropdown (type/date), running balance, export CSV | → Quest History, Settings | Table columns: Date, Description, Amount, Balance, Status<br>Sort: default `created_at DESC` |

---

## 8. Wireframes & Layout

**Desktop (≥1200px):**

- Left: Collapsible nav (Home, Planner, Academic, Finance, Settings)

- Center: Primary content canvas (responsive grid 12-col)

- Right: Contextual sidebar (AI coach tips, Doter status, notifications)

- Responsive: Sidebar collapses to hamburger <768px; grids stack 1-col

**Mobile (≤768px):**

- Top app bar: Avatar thumbnail, points badge, bell icon

- Bottom nav: Home, Planner, Chat, Ledger, Profile

- Full-screen modals for proof upload, conflict resolution, planner finalize

- Touch targets ≥44x44px, swipe gestures disabled for critical actions (safety)

**Component Hierarchy:**

`AppShell → Header → NavRail → ContentArea → (Grid → Card → Modal → Toast)`

- All interactive elements include `aria-label`, focus rings, keyboard nav support

- Dyslexia mode: OpenDyslexic font, line-height 1.6, background #F4F1EB

- High contrast: `#000000` on `#FFFFFF`, border width ≥2px

---

## 9. Authentication & Authorization

**Roles & Permissions Matrix:**

| Entity | Child (6–12) | Child (13–17) | Child (18–23) | Parent | Teacher/Admin |

|--------|--------------|---------------|---------------|--------|---------------|

| UUP | Read (limited) | Read/Update (limited) | Full CRUD | Read/Update (child) | Aggregate Read |

| Quests | Create/Submit | Create/Submit | Full | Approve/Override | Assign |

| Points | View | View | Earn/Spend | View/Adjust | – |

| Escrow | Request | Request | Full | Approve/Release | – |

| Audit Log | – | – | – | View (own child) | Full Read |

**Auth Flow:**

1. OIDC redirect to Auth0 → VPC check if age <13 (credit card $1 test or ID scan)

2. JWT issued (`sub`, `role`, `family_id`, `age_gate`) → stored in HTTP-only secure cookie

3. Session refresh via `/auth/refresh` (rotating token, 24h max)

4. Logout: invalidate cookie + revoke refresh token + clear Redis session

5. Password policy: Argon2id (memory=64MB, iterations=3, parallelism=1), bcrypt disabled

6. MFA: TOTP or SMS fallback, enforced for parents & admins

---

## 10. Reports & Dashboards

| Report/Dashboard | Data Source | Metrics/Widgets | Filters | Export | Refresh |

|------------------|-------------|-----------------|---------|--------|---------|

| Parent Command Center | `uup_data`, `biometric_logs`, `transactions` | Safety score gauge, streak counter, skill gap radar, points balance, weekly progress bar | Date range, child selector, pillar filter | CSV/PDF | Real-time (WebSocket) |

| Teacher Institutional Console | Aggregated `users_master` (anonymized) | Cohort wellbeing scatter, assignment completion rate, top skill gaps | Grade, subject, anonymized cohort ID | XLSX | Daily (02:00 UTC) |

| Future Self Simulator | Monte Carlo output, GPT-4o narrative | Avatar canvas, slider controls (sleep/study/exercise/screen), career path branching, disclaimer banner | Slider range, baseline scenario | PNG narrative | On-demand (API call) |

| Audit Ledger Explorer | WORM log table | Event timeline, actor filter, action hash, payload preview | User, date, action type, severity | JSON | Real-time (append-only) |

---

## 11. API Specifications

**GraphQL Federation (Primary):**

```graphql

type Mutation {

submitQuest(questId: ID!, proofUrl: String!, metadata: JSON): QuestResult!

releaseEscrow(transactionId: ID!, parentSignature: String): EscrowResult!

updateUUP(userId: ID!, pillar: PillarEnum!, payload: JSON): SyncResult!

}

type Query {

getUUP(userId: ID!): UUP!

plannerDraft(userId: ID!, weekStart: ISO8601): PlannerWeek!

pointsLedger(userId: ID!, filter: LedgerFilter, page: Int): LedgerPage!

}

```

**REST Endpoints (Webhooks/Agents):**

- `POST /webhook/stripe` → Verify signature → parse `payment_intent.*` → trigger escrow queue

- `POST /agent/heartbeat` → Batch app/URL usage → return `200 OK`

- `GET /sbt/metadata/{txHash}` → Return IPFS JSON for on-chain verification

**Auth:** Bearer JWT (header `Authorization: Bearer <token>`)

**Error Codes:**

- `400`: Invalid payload, schema violation

- `401`: Expired/invalid token

- `403`: Role insufficient, age-gate blocked

- `409`: Conflict resolution timeout

- `429`: Rate limit exceeded

- `500`: Internal service failure (retryable)

---

## 12. Non-Functional Requirements

- **Performance:** UUP sync P95 ≤ 500ms, Vision confidence ≤ 3s, Tutor response ≤ 2s, WebXR frame rate ≥ 45fps

- **Scalability:** Horizontal pod autoscaling (CPU > 70% triggers +2 replicas), support 1M concurrent users by Year 2

- **Availability:** 99.9% SLA for core services, multi-AZ RDS, Redis cluster with failover

- **Security:** AES-256-GCM at rest, TLS 1.3 in transit, KMS key rotation 90 days, zero-trust VPC flows

- **Compliance:** COPPA (VPC mandatory <13), GDPR-K (Right to be Forgotten wipes DB + backups), WCAG 2.2 AA, SOC2 Type II target

- **Platform Support:** Web: Chrome 115+, Safari 16+, Firefox 115+; Mobile: iOS 15+, Android 12+; Desktop Agent: macOS 13+, Windows 11

---

## 13. Edge Cases & Exception Handling

| Scenario | Detection | Recovery Path |

|----------|-----------|---------------|

| Vision upload timeout >5s | Client timeout event | Queue locally, show offline badge, auto-sync on reconnect |

| Stripe payout fails | Webhook `payment_intent.payment_failed` | Retry 3x (exponential backoff 1m/5m/15m), escalate to support ticket, freeze ledger status |

| AI tutor direct answer leak | Output guardrail scan | Block response, log violation, fallback to static hint, notify dev team |

| UUP concurrent writes | Optimistic lock (`updated_at` mismatch) | Reject second write, return `409 Conflict`, prompt manual refresh & retry |

| Biometric feed gap >24h | Cron check on `biometric_logs` | Default to neutral state, suppress streak penalties, notify parent to check device |

| SBT mint RPC failure | Transaction revert / node timeout | Queue in BullMQ DLQ, retry 5x, fallback to off-chain credential + retry later |

---

## 14. Implementation Notes

**Developer Considerations:**

- Initialize monorepo via `pnpm-workspace.yaml` with strict TypeScript (`strict: true`, `noImplicitAny: true`)

- Use Zod for all JSONB schema validation; version schema in `schemas/uup/v4.ts`

- AI services must run with `temperature=0.2`, `max_tokens=256`, explicit system prompts

- Vision service: deploy ONNX models with GPU fallback; cache frames in `/tmp` with auto-cleanup

**Technical Constraints & Dependencies:**

- COPPA VPC requires third-party verification provider (e.g., Veratad or Auth0 add-on)

- Stripe Connect mandates platform-level KYC before escrow activation

- Polygon gas fees require centralized relayer wallet; implement EIP-1559 dynamic pricing

- WebXR requires HTTPS & Secure Context; localhost dev needs `--allow-insecure-localhost` flag

**Known Limitations & Workarounds:**

- Offline SLM limited to <7B parameter models; use quantization (Q4_K_M) for mobile

- LMS sync relies on third-party OAuth scopes; implement graceful degradation to manual CSV import

- SBTs are non-transferable; cannot be sold/traded externally (compliance requirement)

- Desktop agent on Windows may require admin rights for URL monitoring; fallback to Accessibility API

**Testing Recommendations:**

- Unit: ≥90% coverage on sync engine, auth middleware, ledger calculations

- Integration: Pact contract tests for GraphQL federation, Stripe webhook mocks

- E2E: Cypress for parent/child flows, Detox for mobile, Playwright for WebXR

- AI Guardrails: Promptfoo test suite for refusal accuracy, toxicity <0.1%

- Load: k6 scenarios ramping 1k→100k VUs, validate P95 latency & DB connection pooling

- Chaos: Gremlin network partition tests, verify DLQ retries & graceful degradation